Town of Eden

71 Old Schoolhouse Rd

Eden Mills, VT  05653

Minutes of Special Selectboard Meeting

March 30, 2015

The Eden Selectboard held a special meeting at the Town office on March 30, 2015.  Present at the meeting were:  Ricky Morin, Dale Tatro, Jubal Durivage, Luke Willey (Ruggiano Engineering) and Tracey Morin.

Ricky opened the meeting at 6:02PM.

The purpose of this meeting was to review Ruggiano’s proposal for engineering/construction oversight of the Whitney Lane culvert replacement project and review the advertisement for bids, bid form and agreement.  All documents were reviewed with questions asked and answered about:

Mileage

Alternate add or deducts on:

Using existing culvert as temporary access

Using a new or like new culvert as temporary access

Paving beyond structure

Dates for:

Mandatory onsite visit-Monday, April 20, 2015 @1PM

Bids @ town office-Wednesday, April 29, 2015 @3:45PM

Bid opening @ town office-Wednesday, April 29, 2015 @4PM

Timeline of project-July 1, 2015 with final completion by October 1, 2015

Anticipated delivery of concrete box – August 1, 2015

Dale made the motion to instruct Ruggiano to put out the bid request for quotes on the box culvert.  Jubal seconded the motion.  The bid packet will include the plans with instructions to hold the box culvert on site until the delivery date.  Approved.  Luke feels these will go out by Wednesday or Thursday of this week and will forward results as soon as they are available.  Dale made the motion to accept Ruggiano’s $4,500 estimated proposal for engineering/construction oversight.  Jubal seconded the motion.  Approved.  Ricky asked for an update on total funds spent to date for engineering at the Selectboards next meeting.  Ricky would like AOT, Jim Cota to look over the revised advertisement, bid form and agreement.  Luke will forward this to Jim.  Ricky made the motion for Ruggiano to proceed with finalizing the plans and bid documents and put them out to bidders once approval is given by AOT, Jim Cota.  Dale seconded the motion.  Approved.

Dale made the motion to adjourn at 7:13PM.  Approved.

Unapproved minutes,

Tracey Morin

Selectboard Assistant